# MyNotes - Test Plan

Prepared for: YoungInnovations

REVISION HISTORY

Test Plan ID: TP-NOTES-001

URL: https://practice.expandtesting.com/notes/app

| Version No. | Date | Prepared By | Revised By | Description of Change |
| --- | --- | --- | --- | --- |
| 1.0 | 18/02/2026 | Mahisma Bajracharya |  | Initial Test Plan for Notes Application |

Table of Contents

Executive Summary	3

Introduction	3

Purpose of the Test plan

Objectives

Test Scope	4

In-Scope Testing

Out-of-Scope Testing

Tasks

Stories and Defects

Risks	7

Assumptions	7

Testing Approach (Detailed)	8

Smoke Test

Regression Test

Functional Test

Usability Test

Test Deliverables	10

Test Environment	11

Tools	12

Approvals	12

Entry Criteria	13

Exit Criteria	13

# Executive Summary

|  | This test plan describes the testing strategy, scope, approach, and deliverables for the MyNotes (Notes Application). The objective of testing is to ensure that the application works as expected across core functionalities such as user authentication, note creation, categorization, editing, deletion, and search. Testing will help identify defects early, reduce risks, and improve overall application quality before release. |
| --- | --- |

# Introduction

## Purpose of the Test plan

|  | The purpose of this test plan is to define the overall testing strategy for the MyNotes application and to ensure that all functional requirements are validated against business expectations. This document serves as a reference for QA activities throughout the testing lifecycle. |
| --- | --- |

## Objectives

|  | To verify that the Notes Application functions correctly across UI and basic backend interactions, ensuring:: - Users can successfully register and log in - Notes can be created, viewed, edited, and deleted - Notes are correctly categorized (Home, Work, Personal) - Notes appear only in their selected category - Users can search notes effectively - Notes can be marked as completed - UI behavior and validations work as expected |
| --- | --- |

# Test Scope

## In-Scope Testing

|  | - User Registration - Login & Logout - Create / Edit / Delete Notes - Category assignment (Home, Work, Personal) - Mark note as completed - Search notes - UI validations and messages |
| --- | --- |

## Out-of-Scope Testing

|  | - Performance testing - Security testing - Cross-browser compatibility - Load / stress testing - Mobile responsiveness testing |
| --- | --- |

## Tasks

|  | - Perform Manual Functional Testing - Perform Exploratory Testing - Perform UI Validation Testing - Perform Smoke Testing. - Perform Regression Testing. - Perform Performance Testing. - Perform Usability Testing. - Perform Negative Testing |
| --- | --- |

## Stories and Defects

|  | User stories will be validated based on functional requirements defined for the Notes Application. All defects identified during testing will be logged in Jira, including details such as steps to reproduce, severity, priority, screenshots, and environment information. Defects will follow a lifecycle of New → In Progress → Fixed → Retested → Closed. |
| --- | --- |

### Testing Teams

|  | Application; Assigned Team; Time Frame; Reviewer; Remarks. MyNotes; QA Engineer; Feb 2026; QA Lead; Manual Testing. |
| --- | --- |

### Test Schedule

|  | Task Name; Task Description; Start Date; End Date; Estimated Effforts (Hrs./Days); Notes. SRS Review; Review all the requirement documents; 18/02/2026; 18/02/2026; 1 Day. Test Planning; Create test plan & cases; 18/02/2026; 19/02/2026; 1 Day. Test Execution; Execute manual test cases; 19/02/2026; 21/02/2026; 2 Days. Defect Reporting; Log & track defects; 19/02/2026; 21/02/2026; 2 Days. |
| --- | --- |

# Risks

|  | S.N.; Risks; Impact; Trigger; Mitigation Plan; Time Frame. 1.; Application downtime; High; Server issues; Retest once system is stable; During testing. 2.; Requirement changes; Medium; Late updates; Update test cases accordingly; During testing. 3.; Test data issues; Medium; Invalid test data; Use fresh test data; During testing. |
| --- | --- |

# Assumptions

|  | - All functional requirements are stable before test execution - Test environment is available and accessible - Test data is prepared and reusable - No major UI redesign during testing - APIs are functioning correctly |
| --- | --- |

# Testing Approach (Detailed)

|  | Type of Testing; Method; Manual/Automated; Remarks. Smoke Test; Black Box; Manual; Critical flows. Regression Test; Black Box; Manual; Existing flows. Functional Test; Black Box; Manual; Core features. Usability Test; Exploratory; Manual; UI & UX validation. |
| --- | --- |

## Smoke Test

|  | Smoke testing will verify critical functionalities such as: Test Area; Test Case Location; Remarks. Application launch; Test Case Sheet; Critical. User login; Test Case Sheet; Critical. Create note; Test Case Sheet; Critical. View note; Test Case Sheet; Critical. Logout; Test Case Sheet; Critical. |
| --- | --- |

## Regression Test

|  | Regression testing will ensure existing features are not broken after changes. Test Area; Test Case Location; Remarks. Notes CRUD; Test Case Sheet; High priority. Categories; Test Case Sheet; Business critical. |
| --- | --- |

## Functional Test

|  | Regression testing will ensure existing features are not broken after changes. Test Area; Test Case Location; Remarks. User Registration; Test Case Sheet; Validate mandatory fields and error messages. Login & Logout; Test Case Sheet; Positive and negative scenarios. Create Note; Test Case Sheet; Verify note creation with valid/invalid data. Edit Note; Test Case Sheet; Validate updates and data persistence. Delete Note; Test Case Sheet; Verify note removal. Category Assignment; Test Case Sheet; Notes appear in correct category. Search Notes; Test Case Sheet; Validate search results. Mark Note Completed; Test Case Sheet; Status change validation. |
| --- | --- |

## Usability Test

|  | Test Area; Test Case Location; Remarks. Navigation; Exploratory Testing; Ease of moving between pages. Form Usability; Exploratory Testing; Field clarity and validations. UI Consistency; Visual Review; Consistent layout and labels. Error Messages; Exploratory Testing; User-friendly and readable messages. Buttons & Icons; Visual Review; Clear and intuitive actions. Overall User Experience; Exploratory Testing; Smooth and simple workflow. |
| --- | --- |

# Test Deliverables

|  | Item; Location; Responsibility; Reviewer; Remarks. Test Plan; Word Document; QA Engineer; QA Lead. Test Cases; Google Sheet; QA Engineer; QA Lead. Bug Reports; Jira; QA Engineer; QA Lead. Test Summary; Word Document; QA Engineer; QA Lead. |
| --- | --- |

# Test Environment

|  | Item; Description; Remarks. CPU; Intel Core i7-10700K (8 cores, 16 threads, 3.8GHz base clock, 5.1GHz turbo boost). RAM (Memory); 16GB DDR4 RAM (3200MHz). System Type; 64-bit OS, x64 based processor. Browser Name and Version; Google Chrome (latest version). Network Environment; High-speed LAN (Local Area Network), 4G Mobile Network. OS Name and Version; Windows 11 Pro (64-bit). |
| --- | --- |

# Tools

|  | [List the testing tools, version control tools, and test management tools to be used.] Tool; Purpose; Remarks. MS Office Word; Preparing Test Plan.; Documentation. Google Sheet; Preparing Test Cases and QA Status; Documentation. Jira; Logging Requests and Defects. JMeter; Functional testing, Performance testing. Google Chrome (latest version); Application Testing; Latest version. |
| --- | --- |

# Approvals

|  | Version; Author; Reviewed By; Approved By; Comments; Approval Date. 1.0; Mahisma Bajracharya; QA Lead; Version 1.0 is developed.; 18/02/2026. |
| --- | --- |

# Entry Criteria

|  | Testing will begin when: - Application is accessible - User is registered - Test environment is stable |
| --- | --- |

# Exit Criteria

|  | Testing will be considered complete when: - All planned test cases are executed - All critical and high-severity defects are fixed and verified - No blocker defects remain open - Regression testing is completed successfully - Test deliverables are reviewed and approved |
| --- | --- |